- BERKELEY SPRINGS WATER WORKS COMMITTEE

- Regular Meeting Minutes

- June 5, 2024

1. CALL TO ORDER: By Chairman at 2:00pm.

2. ROLL CALL: Dave O’Connell (X) Rebecca MacLeod (X) Susan Webster (X) Quorum – Yes

Also present – BSWW Superintendent Mayhew (x), Town of Bath Clerk Corrick ( )

3. Water Committee Meeting Minutes of June 5, 2024 were review and passed by common consent.

4.	Water Chairman’s Report (Dave O’Connell)

* Desired clarification on the timing of the ASI Billing system.

* Adjusting the General Order of the Agenda’s and reporting
	- Eliminating the Superintendent report as a single report but rather into three functional areas.

Operational Stuff (with no approval needed)

Projects In-Progress (R&R)

Projects Future & Planning (Involves Clerk Reporting)

* Elevator Speech way of organizing areas of discussion.

Reliability, Capacity, Growth

* Reviewed Time line for Rate-Increase to verify that Town Council’s (Ordnance) timeline match the PSC requirements.

*	Discussed the PSD Water Service Termination/Restoration Agreement.

Two sticking points.  3 Days needed for shutoff in extreme cases.  $35 Shutoff Fee.

4. 522 Extension -

*	5 new Right-of-Way agreements need to be authorized.  Total RoW agreements now 16.

5.	WTP upgrades
* Reviewed itemized list of recommended repairs 
* Rebecca Proposed to raise the Contingency level from 10% to 15%.
	Susan 2nd, motion passed unanimously.

* Agreed with common consent that the Chair should pursue Reg-9, Morgan County Support for getting ARPA grants.

6.	Budget FY24 & FY25

*	Chair requested FY24 budget.  Expressed concern that budget was not part of regular review.

*	Discussed deadlines for FY25.   Acknowledged, budget should have been developed by now.

7.	Income & Expense and Balance Sheet

*	Prior Year FY23 reports were available for reference

*	FY24 reports were delayed waiting on ASI billing information

8. Plant and distribution operation -

*	Rt 9 Trumbell is completing the line movement at the New Bypass by the end of week (6/21/2024).

There will be two Fire Hydrants installed on either side of the bypass.

*	Projects

-	Hydrant Flushing: 	Will be working on from Mid Summer through Fall.

-	Back-flow prevention:  	This is currently on hold

-	Dead Meter Inspection:	Ongoing, a little each time meter reading cycle (monthly)

apx 80 meters debatable, 12 dead meters.

-	Manual Reads	Ongoing

-	Lead Survey	Ongoing, conducting 20-30 a day.   
	Goal to be completed October.

-	Lord Fairfax clean-up	Scheduled for June 25th

Sand supplied by Sand Mine for free.

Water employees will power wash the run.

9. Old Business -

*	Superintendent questioned the value of the Southern Corrosion contract.   Discussion around the original plan of staying with the contract for 3 of the 5 years.   Discussed the very heavy early termination cost of the contract.   Early termination cost were higher the earlier the contract was terminated.   Original evaluate worksheet was needed to properly re-evaluate.

10. New Business -

*	None

11. Personnel Issues

*	Executive Session at 4:04pm to 4:43P, No recommendations requiring Board decision.

12. Review Motions Passed

*	WTP Upgrade: Contingency change from 10% to 15%

*	WTP Upgrade: Pursue Grant fund and support from Reg-9 and Morgan County Commissioners.

13. Next Water meeting July 3rd at 2pm

14.	Adjourn by common consent at 4:46pm.

Chairman_____________________  Date______________