Town of Bath Grants Committee Minutes

March 17, 2025 at 1:30 PM

Town of Bath Municipal Center

1. Call to Order

2. Roll Call of Members – Chairman Mary Lynn Hickey (X) Scott Merki (Absent) Elizabeth Skinner (X)  Other attendees:  none

Quorum – Yes

3. Minutes of the Grant Committee meeting of Feb. 10, 2025, were approved.

4. Project update review of currently awarded grants

A. Streetscape:

- Phase V construction contract – work was completed on March 14 with items detailed on a punch out list to be completed soon.

- WVDOH TA Grant Phase VI design grant – the formal funding agreement with DOH is expected to be received in late March and DOH has advised that the Federal funds for this project are still on track for distribution.

B. Trail Head and Rail Trail – Discussion underway with DOH to have the Town take over the work project of remediating Parcel 1A.  Given all the delays in this work to date, having the County assume control of this project with the Town overseeing the work should result in getting this work completed much sooner and more effectively. Now pending formal approval by DOH, the specifics of the funding management of this contract including receiving a reallocation of funds already paid to the County for this work will be worked out.

C. USDA NRCS grant – no report

D. WV Division of Forestry grant – A hazardous tree is scheduled to be removed from the Olde English cemetery at a cost of $530 that will be paid by the Town of Bath.

E.  SHPO Remembrance grant  -  SHPO has completed the review and approval of bids submitted for excavation work in the Olde English cemetery.  All work is scheduled to be completed by early June.

F. COPS grant  - the use of these funds is on hold until the Town hires a second full-time police officer.  Initial grant report due to DOJ was submitted.

G. Appalachian Forest grant – The Lovely Pixels team has started their work on the Town website renovation and upgrades.  Follow up meeting with the Lovely Pixels team was held on March 20 and a second meeting is scheduled for April 10 to monitor progress and provide requested information.  Grant progress report due April 15.

5. Status update on other grant prospects:

- Region 9 – a meeting was held on March 5 with Region 9 staff member and Potomac Edison regarding retrofitting the existing cobras in the Town of Bath with energy efficient lamps.  The Public Works committee will follow up to make a formal request. Other project funding opportunities through Region 9 continue to be explored.

- Grant application for police department computers from the WV Dept. of Homeland Security submitted.

- Grant application for water department cybersecurity from WV Dept. of Health will be submitted if the Town qualifies for funding.  Due April 30.

- Grants for street cameras and traffic calming signs being researched.

- A potential grant for the OnTrac / Main Street program is being researched.

- Grants for water facility restoration and repair are being researched.  Grant applications will be submitted once the Professional Engineering Report (PER) is completed.

6. New business:

- The next meeting of Region 9 will be held on March 24 at the MAC Ice House. Mary Lynn encouraged Town Council members to attend.

7. Next Meeting – April 14, 2025 at 4:30 PM.

8. The meeting was adjourned at 1:50 PM.