Town of Bath Grants Committee Minutes

March 9, 2026 at 4:30

Town of Bath Municipal Center

1. The meeting was called to order at 4:40 PM.

2. Roll Call of Members – Chairwoman Reba Dalson (Absent) Mary Lynn Hickey ( X) Elizabeth Skinner (X ) Quorum -   yes

Other attendees:  Greg Schene

3. Minutes of the Grants Committee meeting of Feb. 9, 2026, were approved by common consent.

4. Project update review of currently awarded grants and applications

A. Streetscape:

- WVDOH TA Grant Phase VI design grant – the Notice to Proceed from DOH is still pending.

- Independence St Revitalization Project - – the start of the 30% Design and Cost estimate in Task Order #3 to Thrasher is tentatively scheduled for an early April timeframe.  Region 9 has received the project description and alternative finding sources history to Region 9.  Region 9 will provide current funding alternatives for the Town’s consideration shortly.

- Phase VII Streetlights – no update.

B. Trail Head and Rail Trail –the county is in contract negotiations with he selected bidder.  The Funding Agreement will be updated by DOH to reflect will be updated to reflect the County’s authorization to award and manage both the Design and Engineering contract and the Construction contract

C. USDA NRCS grant – no report.

D. Tree Board grants –The Arbor Day Foundation has recognized the Town of Bath as a Tree City USA for the 19th year in a row. Craig Deane caged trees and shrubs planted at the Johnson Mill section of Greenway Cemetery.

E. Grants for the water plant - Army Corps of Engineers $1,000,000 grant from CDS application with Senator Capito. Applications submitted for $375,000 WV Water Development Authority grant and $375,000 IJDC loan.

F. Grants for the downtown beautification project – WV Truist Foundation, AARP Community Challenge grant and T Mobile grant applications submitted.  The Town should expect to hear back by June.

G. COPS grant - the position for a third officer is scheduled to be posted this month.

5. Status update on other grant prospects:

- GIS mapping grant was prepared by Region 9 and submitted in July 2025. A 25% funding match is required from BSWW. Official grant award notifications will be made in July 2026.

- Grants being researched for the replacement of the Ewing St. bridge, repaving and sidewalks on Independence St. and new sidewalks on Congress St.

- Grants for cemetery grave mapping software being researched.

- SHPO grant research in collaboration with the Historical Landmark Committee.

6. New business: none

7. Next Meeting: The next meeting date scheduled for April 13 was changed to April 20 due to availability of committee members.

8. The meeting was adjourned at 4:51 PM.